AIRPORT STATION PROJECT FACT SHEET

The Airport Station Project will improve the safety and appearance of the concourse and platform levels of the rail station that connects to the world’s busiest airport, Hartsfield-Jackson Atlanta International Airport.

Airport Station is served by the Red and Gold Lines and is one of MARTA’s busiest rail stations with approximately 11,000 daily customers.

The Airport Station Project is part of MARTA’s approximately $1B multi-year Station Rehabilitation Program and primarily paid for with State of Good Repair Funds in the Capital budget.

Total project cost - $55M

Airport Station improvements include:

- New RideStore

- Public art installation

- Replacement of all signage

- Renovation of employee areas

- New canopy complementing Airport canopy

- New floor tiles on concourse and platform levels

- New wall cladding, ceilings, and lighting in concourse

- Rehabilitation of existing elevator and installation of new elevator

MARTA worked with the Airport to establish the construction timetable using historical travel data. It was determined post-Spring Break and pre-Memorial Day was the best opportunity to complete this necessary work.

This six-week station closure will ensure the safety of customers and workers and significantly reduce construction time by 17 months.

Additional service impacts include:

- Nightly closures for 10 months in 2025

- Potential six-week closure at end of construction to install new canopy

Airport Station Project began in June 2022. To date construction teams have:

- Completed structural work in preparation for new elevator installation

- Replaced south vestibule

- Progressed electrical upgrades